# Sprint Review 3

**Roles:**

Product Owner: Michael Massari

Scrum Master: Alex Bourgoin

Developers: Cedric Fahey, Landon Thibodeau, Anthony Caccese

**Features implemented:**

Updated Kanban board

Updated Github

Required documentation for deliverables were created: SRS, Product Backlog, Sprint

**Issues fixed:**

None

**Implementation review:**

This sprint had no implementation problems while adding new features.

**Changes made:**

**Documentation:**

CSwap\_Deliverable\_3\_ProductBacklog - Document Created

CSwap\_Deliverable\_3\_SprintBacklog - Document Created

CSwap\_Deliverable\_3\_SprintReview - Document Created

CSwap\_Deliverable\_3\_UseCaseModels - Document Created

Sequence Diagrams - Documents Created

**Development:**

Added filters for listing types

Added homepage

Began listing creation process

Updated navbar

**Plans for next sprint:**

We need to finish the listing creation process, as well as add forgot password and finish recaptcha implementation. Ideally we can finish adding filters and updating webpage designs.

**Scrum Review:**

Our third scrum went well. Our team collaborated on the work scheduled for this scrum. We met two times this week, to collaborate on the sequence diagrams and the descriptions for them. We mostly focused on documentation because we are currently ahead of schedule for our development.