# Sprint Review 5

**Roles:**

Product Owner: Cedric Fahey

Scrum Master: Landon Thibodeau

Developers: Anthony Caccese, Alex Bourgoin, Michael Massari

**Features implemented:**

Updated Kanban board

Updated GitHub

Required documentation for deliverables were created/edited: Product Backlog, Sprint Backlog, Domain Models, Configuration Management, Sequence Diagrams, Detailed Design Document, Focus Group Summary, Design Patterns, and Sprint Review.

**Issues fixed:**

Create Listing

**Implementation review:**

This sprint had no implementation problems while adding new features.

**Changes made:**

**Documentation:**

CSwap\_Deliverable\_5\_ProductBacklog - Document Created

CSwap\_Deliverable\_5\_SprintBacklog - Document Created

CSwap\_Deliverable\_5\_SprintReview - Document Created

CSwap\_Deliverable\_5\_DomainModels - Document Updated

CSwap\_Deliverable\_5\_ConfigurationManagement - Document Updated

CSwap\_Deliverable\_5\_SequenceDiagrams - Document Updated

CSwap\_Deliverable\_5\_DetailedDesign – Document Created

CSwap\_Deliverable\_5\_Focus\_Group\_Summary – Document Created

CSwap\_Deliverable\_5\_DesignPattern – Document Created

**Development:**

Account page – ability to view account and change username, password, and email – Alex Bourgoin

Creation of a chat page – Michael Massari

Create listing completed – Anthony Caccese

**Plans for next sprint:**

Our plan for the next sprint is to further the functionality of the chat page with messaging between users as well as to start implementing sorting features for listings

**Scrum Review:**

Our fifth scrum was good. The group met two times this week. In terms of development, we made good progress with finalizing the functionality of the create listing option, as well as creating a profile account page and starting work on a messaging feature between users.